HSUSA_TMS_Implementation_Plan_v1.0

Document Control

Document:

HSUSA_TMS_Implementation_Plan_v1.0

Status:

Baseline Draft

Purpose:

Defines the engineering execution plan for

HSUSA Training Management System Version 1.0.

This document converts approved design artifacts

into buildable software deliverables.

Parent Documents:

HSUSA_TMS_Master_Baseline_v1.0

All approved architecture,

security,

database,

qualification,

UI,

reporting,

and deployment specifications.

Project Objective

Build:

HSUSA Training Management System

Version 1.0

Using:

Electron

React

TypeScript

Material UI

Prisma

SQLite

while maintaining:

Offline Operation

Role Based Security

Qualification Tracking

Readiness Calculations

Question Management

Reference Management

``

Development Principles

Principle 1

Database First

UI cannot be developed until database layer is complete.

Principle 2

Service Layer First

UI never talks directly to database.

Principle 3

Security Everywhere

Permission checks occur in:

UI Layer

Service Layer

Repository Layer

``

Principle 4

Architecture Documents Are Law

Implementation follows:

Master Baseline

↓

Database Architecture

↓

Data Dictionary

↓

ERD

↓

Prisma Schema

↓

Everything Else

Repository Structure

HSUSA-TMS/

├── electron/

│

├── prisma/

│

├── src/

│

│ ├── app/

│

│ ├── modules/

│ │

│ ├── users/

│ ├── roles/

│ ├── subjects/

│ ├── question-bank/

│ ├── quizzes/

│ ├── flashcards/

│ ├── qualifications/

│ ├── references/

│ ├── analytics/

│ ├── reports/

│ └── admin/

│

│ ├── services/

│

│ ├── repositories/

│

│ ├── permissions/

│

│ ├── shared/

│

│ └── types/

│

├── documents/

│

├── backups/

│

└── build/

Build Phases

Phase 0

Environment Setup

Deliverables

Git Repository

Electron Runtime

React Runtime

TypeScript

Material UI

Prisma

SQLite

Exit Criteria

Application Launches

Database Connection Successful

Phase 1

Database Layer

Deliverables

Prisma Schema

Migrations

Repository Contracts

Database Seeding

Tables

Implement all approved tables.

Exit Criteria

Database Created

Migration Successful

Seed Data Loaded

Phase 2

Security Layer

Deliverables

Users

Roles

Permissions

Authentication

Authorization

Exit Criteria

Role Enforcement Active

Login Functional

Phase 3

Training Content Layer

Deliverables

Subjects

Question Banks

Question Versions

Question References

Features

CRUD

Versioning

Reference Linking

Exit Criteria

Question Bank Import Working

Phase 4

Quiz Engine

Deliverables

Random Quiz

Weak Area Quiz

Unseen Quiz

Certification Quiz

Features

Scoring

Navigation

Review

History

Exit Criteria

Users Complete Quizzes

Phase 5

Flashcard Engine

Deliverables

Flashcard Sessions

History Tracking

Retention Statistics

Exit Criteria

Flashcard Workflow Complete

Phase 6

Qualification Engine

Deliverables

Assignments

Approvals

Renewals

Expiration Tracking

Override Logic

Uses

Qualification Rules Matrix

Qualification Approval Matrix

Exit Criteria

All Qualification Statuses Functional

Phase 7

Reference Library

Deliverables

Document Storage

PDF Search

PDF Navigation

Reference Launching

Exit Criteria

Question Reference Opens Correct Page

Phase 8

Analytics Engine

Deliverables

Coverage

Knowledge

Readiness

Weak Areas

Mandatory Rule

Knowledge Hidden

Until

Coverage >= 50%

Exit Criteria

Analytics Match Business Rules

Phase 9

Reporting Engine

Deliverables

Personal Reports

Qualification Reports

Readiness Reports

Organization Reports

Audit Reports

Formats

PDF

CSV

XLSX

Exit Criteria

Exports Functional

Phase 10

Administration

Deliverables

Configuration

Backup

Restore

Audit Viewer

Exit Criteria

Disaster Recovery Tested

React Architecture

State Management

Version 1

Redux Toolkit

Routing

React Router

UI Framework

Material UI

Service Layer Structure

Example:

UserService

RoleService

QuestionService

QuizService

FlashcardService

QualificationService

ReferenceService

AnalyticsService

ReportService

AdminService

Repository Layer Structure

Example:

UserRepository

QuestionRepository

QualificationRepository

ReportRepository

Testing Strategy

Unit Testing

Coverage Goal

80%

Minimum.

Integration Testing

Test:

Database

Service Layer

Permission Layer

Qualification Logic

User Acceptance Testing

Validate:

All Screens

All Workflows

All Reports

Critical Test Areas

Highest Priority

Qualification Engine

Readiness Engine

Permission Enforcement

Question Import

Backup/Restore

Performance Targets

Application Launch

< 5 Seconds

Quiz Generation

< 2 Seconds

Report Generation

< 10 Seconds

Release Plan

Internal Alpha

Database

Security

Question Banks

Internal Beta

Quiz

Flashcards

Qualifications

Release Candidate

Reports

Backups

References

Analytics

Version 1.0 Release

Production Ready

Development Milestones

Milestone 1

Database Complete

Milestone 2

Security Complete

Milestone 3

Question Bank Complete

Milestone 4

Quiz Engine Complete

Milestone 5

Qualification Engine Complete

Milestone 6

Reporting Complete

Milestone 7

Production Release

Definition Of Done

All items below must pass:

Permissions Enforced

Question Imports Functional

PDF References Functional

Qualification Logic Functional

Readiness Calculations Correct

Coverage Calculations Correct

Reports Export Correctly

Backup Functional

Restore Functional

Offline Operation Verified

Risk Register

Risk 1

Qualification Logic Defects

Mitigation:

Unit Tests

Rule Validation

Risk 2

Permission Bypass

Mitigation:

Server Side Validation

`

Risk 3

PDF Reference Failures

Mitigation:

Reference Testing

Risk 4

Question Import Corruption

Mitigation:

Validation Pipeline

Implementation Summary

Total Development Phases

11

Estimated Major Modules

10+

Database Tables

35+

Reports

14

Qualification Types

11

Approval Block

Document:

HSUSA_TMS_Implementation_Plan_v1.0

Status:

Engineering Execution Baseline

Authority:

Defines build order,

development sequence,

testing strategy,

release strategy,

and implementation milestones

for HSUSA TMS Version 1.0.