HSUSA_TMS_Master_Baseline_v1.0

Document Control

Document:

HSUSA_TMS_Master_Baseline_v1.0

Status:

Authoritative Baseline

Purpose:

This is the governing document for the

HSUSA Training Management System project.

This document establishes:

Project Scope

Document Authority

Change Control

Implementation Priorities

Design Governance

Acceptance Criteria

Scope Lock Controls

Project Identification

Project Name

HSUSA Training Management System

(HSUSA TMS)

Project Type

Windows Desktop Application

Primary Purpose

Training Management

Qualification Management

Knowledge Assessment

Readiness Tracking

Reference Management

Reporting

Analytics

Governing Technology Stack

Front End

React

TypeScript

Material UI

Desktop Shell

Electron

Database

SQLite

ORM

Prisma

Reporting

PDF

CSV

XLSX

PDF Viewing

PDF.js

Version 1 Operating Principle

Offline First

No Internet Required

No Cloud Required

No Microsoft Login Required

Fully Functional Locally

Authoritative Document Hierarchy

In the event of conflict:

Master Baseline

↓

Database Architecture

↓

Data Dictionary

↓

ERD

↓

Prisma Schema

↓

Qualification Rules Matrix

↓

Qualification Approval Matrix

↓

Permission Matrix

↓

UI Specification

↓

API Contract

↓

Reporting Specification

↓

Import/Export Specification

↓

Infrastructure Specification

↓

Cloud Migration Design

Approved Baseline Artifacts

Architecture Layer

HSUSA_TMS_Database_Architecture_v1.0

HSUSA_TMS_Data_Dictionary_v1.0

HSUSA_TMS_ERD_v1.0

HSUSA_TMS_Prisma_Schema_v1.0

Business Rules Layer

HSUSA_TMS_Qualification_Rules_Matrix_v1.0

HSUSA_TMS_Qualification_Approval_Matrix_v1.0

HSUSA_TMS_Permission_Matrix_v1.0

Application Layer

HSUSA_TMS_UI_Specification_v1.0

HSUSA_TMS_API_Contract_v1.0

Reporting Layer

HSUSA_TMS_Reporting_Specification_v1.0

Data Management Layer

HSUSA_TMS_Import_Export_Specification_v1.0

Infrastructure Layer

HSUSA_TMS_Infrastructure_and_Deployment_Specification_v1.0

HSUSA_TMS_Cloud_Migration_Design_v1.0

System Scope

Included In Version 1

Security

Users

Roles

Permissions

Audit Logging

Training Content

Subjects

Question Banks

Question Versioning

Question References

Quiz Engine

Random Quiz

Weak Area Quiz

Unseen Quiz

Certification Quiz

``

Flashcards

Know It

Unsure

Missed

Qualifications

PIC

IFR

OFFSHORE_IFR

NVG

HAA

SAR

CRM

HUET

COMM_SPEC

INSTRUCTOR

CHECK_AIRMAN

References

OM-A

OM-C

OM-D

Analytics

Coverage

Knowledge

Readiness

Weak Areas

Reports

Personal

Qualification

Coverage

Knowledge

Readiness

Organization

Audit

Administration

Configuration

Backups

Restore

Audit

Explicitly Out Of Scope

Version 1

Cloud Sync

Multi-Tenant Hosting

Web Browser Access

Android

iOS

SharePoint Storage

Entra Login

Azure SQL Production

Multi-Organization Access

Core Business Rules

Knowledge Visibility

Knowledge %

MUST NOT DISPLAY

Until

Coverage >= 50%

Readiness Formula

Default:

(Knowledge × 70%)

+

(Qualification × 30%)

Administrator configurable.

Qualification Statuses

CURRENT

EXPIRING

EXPIRED

SUSPENDED

Flashcard Statuses

KNOW_IT

UNSURE

MISSED

Change Control

Rule 1

No changes may be made directly to:

Database Structure

Qualification Rules

Permission Structure

Readiness Calculations

without updating governing artifacts.

Rule 2

All changes require:

Version Increment

Example:

v1.0

↓

v1.1

Rule 3

Superseded documents remain archived.

They are never deleted.

Scope Lock Requirements

The system SHALL NOT:

Redesign Qualification Logic

Redesign Readiness Logic

Redesign Permission Logic

Redesign Question Structure

without documented approval.

Definition of Done

The project is complete when:

Security

All Permissions Enforced

Training

All Question Banks Imported

``

References

PDF References Open Correctly

Qualification Engine

All Qualification Logic Functional

Analytics

Coverage Correct

Knowledge Correct

Readiness Correct

Reporting

Reports Export Correctly

Backup

Backup Tested

Restore Tested

``

Deployment

Application Installable

Application Upgradeable

Future Roadmap

Version 2

PostgreSQL

Cloud Sync

Advanced Analytics

Version 3

Azure SQL

Microsoft Entra ID

SharePoint Integration

Microsoft 365 Integration

Project Governance Rule

If a future discussion conflicts with any approved artifact:

Uploaded Artifact Wins

``

Chat history does not overrule approved documents.

The currently approved document set represents the official design baseline.

Baseline Completion Status

Architecture

COMPLETE

Database

COMPLETE

Business Rules

COMPLETE

Security

COMPLETE

UI

COMPLETE

API

COMPLETE

Reporting

COMPLETE

``

Deployment

COMPLETE

Approval Block

Document:

HSUSA_TMS_Master_Baseline_v1.0

Status:

Authoritative Project Baseline

Authority:

This document governs all future

HSUSA TMS design and implementation.

Any future modification must be

documented through versioned artifacts.